# B2B Data Management Platform

## Final Application Roadmap — One-Day Sprint

Target: Monday, July 27, 2026

## Project Overview

A comprehensive B2B data management solution for Excel-based procurement data with intelligent processing, normalization, and search. Single-day sprint focuses on MVP for three core features.

### Feature 1: Visible Database for Sourcesheet

Objective: Expose raw source data for transparency

MVP Deliverables (4–5 hours):

- Backend endpoint: GET /api/sourcesheet with pagination & filtering

- React table component: sort/filter by upload_id, sheet_name, status

- Basic JSON/CSV export

Deferred: Advanced analytics, audit trails

### Feature 2: Excel Table Normalization Enhancement

Objective: Improve data quality through core normalization

MVP Deliverables (4–5 hours):

- Kazakh character normalization (ё↔е, soft signs)

- Schema validation: type mismatch detection & flagging

- Row-level error reporting for missing required fields

- Display normalization score in upload status UI

Deferred: Smart headers, duplicate detection, morphology

### Feature 3: Kazakh Language LLM Integration (Foundation)

Objective: Establish Kazakh language support foundation

MVP Deliverables (3–4 hours):

- Select & document Kazakh LLM (KazBERTA or Gigachat API)

- Integrate with existing search pipeline (API calls + caching)

- Add Kazakh tokenizer to preprocessing

- POC: 1–2 Kazakh search queries returning results

- Set up Qdrant structure for embeddings

Deferred: Full embedding generation, semantic optimization

## One-Day Sprint Schedule

| Time | Task | Owner |
| --- | --- | --- |
| 08:00–10:00 | Feature 1: Database endpoint + basic UI | Backend + Frontend |
| 10:00–12:00 | Feature 2: Normalization rules + scoring UI | Backend + Frontend |
| 12:00–13:00 | Lunch break | — |
| 13:00–15:00 | Feature 3: Kazakh LLM POC + setup | Backend |
| 15:00–17:00 | Testing, integration, bug fixes | Full team |

## End-of-Day Success Criteria

- ✓ All three features have working MVP endpoints/UI

- ✓ No critical bugs; existing tests still pass

- ✓ Code committed and documented

- ✓ Ready for mentor demo/review

## Risks & Mitigations

- Kazakh LLM download/setup delays → Use lightweight fallback or API-only approach

- UI complexity → Start with bare-minimum styling; polish in follow-up sprint

- Integration issues → Pair programming on critical paths

## Post-Sprint Roadmap (Follow-up Sprint)

- Full Kazakh embeddings pipeline

- Morphological analysis (stemming, POS tagging)

- Advanced normalization (smart headers, duplicates)

- Audit trail & compliance logging

- Performance optimization (<500ms queries)

Document prepared: July 24, 2026

For mentor review | One-day sprint execution plan